# Minutes of Meeting

Date: October 25, 2050

Time: 10:00 AM - 11:30 AM

Location: Conference Room 1A

## Attendees

- John Smith - Project Manager

- Jane Anderson - Senior Developer

- Robert Johnson - UX Designer

- Emily Davis - QA Tester

- Michael Brown - Business Analyst

## Agenda

- Project Status Update

- Review of Last Week's Action Items

- Upcoming Milestones

- QA Testing Feedback

- Open Floor Discussion

## Minutes

### 1. Project Status Update

John Smith provided an update on the project's current status. The development phase is 80% complete, and we are on track to meet the next milestone. No significant issues were reported.

### 3. Upcoming Milestones

- November 1, 2050: Finalize UI Design

- November 10, 2050: Complete System Integration Testing

- November 20, 2050: Stakeholder Review

### 4. QA Testing Feedback

Emily Davis shared the feedback from the initial round of QA testing. The majority of the functionalities are working as expected, with minor bugs found in the reporting module. These issues are being addressed.

### 5. Open Floor Discussion

Michael Brown raised a point regarding the resource allocation for the upcoming sprint. The team agreed to re-evaluate the workload and make necessary adjustments.